FREELANCESKILLS.NET

IMPLEMENTATION COMMAND MANUAL

Direct Execution Orders for Every Fix on Your Site

You are the operator. These are your commands. Execute in sequence.

42 COMMANDS  |  4 PHASES  |  ZERO PLACEHOLDERS

Every prompt is ready to paste into your developer, designer, or AI tool right now.

Benny Msiza — Founder & CEO, FreelanceSkills.net

ben@ntebzatrading.co.za  |  +27 78 657 2121  |  freelanceskills.net

# HOW TO USE THIS MANUAL

This manual is not a strategy document. It is an execution manual. Every command in this document is a direct instruction that you execute on FreelanceSkills.net — today, not next week.

Each command contains four elements:

| ROLE | Who you are assigning this to — a developer, designer, copywriter, or yourself. |
| --- | --- |
| LOCATION | Exactly where on the site this change lives. |
| PROMPT | The exact instruction to paste into your developer brief, Cursor AI, v0.dev, or your own IDE. |
| SUCCESS | What the result looks like when done correctly. If it doesn't look like this, it's not done. |

PHASE ORDER IS MANDATORY. Phase 1 commands are live-or-die trust fixes. Nothing else matters until they are done. Phase 2 is navigation and UX. Phase 3 is algorithm and personalisation. Phase 4 is advertising and monetisation. Execute in sequence.

| WHY | Every prompt in this manual is written to be pasted directly. 'ACT AS' tells your AI tool its role. 'FOLLOW THIS SPEC' gives it the constraint. 'YOUR OUTPUT MUST BE' defines the deliverable. Paste. Execute. Ship. |
| --- | --- |

PHASE 1: TRUST FOUNDATION — THESE GO LIVE BEFORE YOU SPEND ANOTHER RAND ON ANYTHING

Every command in this phase must be completed before moving to the next phase.

COMMAND 01

CRITICAL — BUILD TODAY

ROLE: FRONTEND DEVELOPER + COPYWRITER

LOCATION: freelanceskills.net/pricing — NEW PAGE

| WHY | A visitor who cannot find your fee structure will not hire. This page alone will lift your conversion rate before a single new feature is built. |
| --- | --- |

ACT AS a senior frontend developer building a pricing transparency page for FreelanceSkills.net, a South African freelance marketplace. The site uses React. Brand colour: #10b981 (green). Dark background: #0D1117. Font: Inter or system-sans. FOLLOW THIS SPEC exactly: - Page route: /pricing - Page title: 'Simple, Honest Pricing. No Surprises.' - Sub-headline: 'The person doing the work knows exactly what they earn. The person hiring knows exactly what they pay. Everything is here.' SECTION 1 — FOR CLIENTS Heading: 'What You Pay as a Client' Body: 'Posting a job is free. You pay nothing until you hire.' Sub-heading: 'Platform Service Fee: 8% of project value' Render a ZAR pricing table with columns: Project Value ¦ Platform Fee (8%) ¦ Total You Pay Rows: R500/R40/R540 ¦ R2,000/R160/R2,160 ¦ R5,000/R400/R5,400 ¦ R15,000/R1,200/R16,200 ¦ R50,000/R4,000/R54,000 SECTION 2 — FOR FREELANCERS Heading: 'What You Earn as a Freelancer' Body: 'Joining and bidding are free. We take 10% at payout. Never upfront.' Render a ZAR table: Project Value ¦ Our Fee (10%) ¦ You Receive Rows: R500/R50/R450 ¦ R2,000/R200/R1,800 ¦ R5,000/R500/R4,500 ¦ R15,000/R1,500/R13,500 ¦ R50,000/R5,000/R45,000 Add loyalty note: 'Once you earn R50,000 with one client, your fee with that client drops to 5%.' SECTION 3 — WHAT WE NEVER CHARGE Render as a green-checkmark list: A fee to create a profile ¦ A subscription to stay active ¦ A penalty for withdrawing a proposal A fee to receive payment after approval ¦ A conversion fee after 12 months SECTION 4 — PAYMENT METHODS EFT (Ozow Instant EFT) ¦ Debit/Credit Card (Visa, Mastercard) ¦ PayShap ¦ Manual EFT Note: 'All transactions processed in ZAR. No currency conversion fees.' YOUR OUTPUT MUST BE: A complete React component ready to drop into the /pricing route. No placeholder text. No lorem ipsum. Use the exact copy above. Tables must be mobile-responsive (stack to single column on screens under 480px).

| OK | SUCCESS: Page is live at /pricing. Both fee tables render correctly on mobile. 'No Surprises' headline is above the fold. Link is in the main nav and footer. |
| --- | --- |
| STOP | DO NOT: Round numbers in the fee table. '8%' is correct. 'approximately 8%' is not. Precision builds trust. |

COMMAND 02

CRITICAL — BUILD TODAY

ROLE: FRONTEND DEVELOPER + COPYWRITER

LOCATION: freelanceskills.net/payment-protection — NEW PAGE

| WHY | A freelancer who does not understand how they will be paid will not join. A client who does not understand how their money is protected will not hire. This page is the foundation of all commercial activity on the platform. |
| --- | --- |

ACT AS a senior product writer and frontend developer for FreelanceSkills.net. Build the /payment-protection page. React component. Brand: #10b981 green, #0D1117 dark bg. FOLLOW THIS SPEC — render each numbered step as a vertical timeline component: PAGE HEADLINE: 'Your Money is Protected. Every Single Rand.' SUBHEADLINE: 'Your money does not move until you say so.' STEP 1 — Client Funds the Project Icon: lock. Heading: 'Step 1 — Client Funds the Project' Body: When a hire is confirmed, the full project value is deposited into FreelanceSkills.net escrow. The freelancer receives a notification that funds are secured. Work begins. Rule: A freelancer will never begin work on an unfunded project on this platform. STEP 2 — Freelancer Delivers Icon: check-circle. Body: Work is delivered through the platform workspace. All files, messages, and timestamps are recorded. STEP 3 — Client Reviews (5 business days) Icon: eye. Body: Client approves or requests revision within 5 business days. If no response after 5 days: payment releases automatically. STEP 4 — Freelancer is Paid Icon: zap. Body: Payment releases within 24 hours (EFT/PayShap) or 2 business days (card). DISPUTE SECTION — heading: 'If Something Goes Wrong' Body: Either party opens a dispute within 5 business days of delivery. Resolution Specialist assigned within 24 hours. Evidence reviewed. Binding decision within 5 business days. Outcome: full release, full refund, or negotiated split. TWO-COLUMN GUARANTEE BLOCK: Left (green bg): FOR CLIENTS — Your money never reaches a freelancer until you approve. Right (blue bg): FOR FREELANCERS — Once funds are in escrow, you are guaranteed payment for work that meets the agreed brief. FAQ ACCORDION (4 items): Q: Can a client cancel after funding? A: Yes, before work starts. Once started, cancellation requires mutual agreement or dispute outcome. Q: What if a freelancer disappears mid-project? A: Close the contract. Open a dispute. Future milestones are protected. Q: Is my payment data secure? A: PCI-DSS compliant. We do not store card numbers. Escrow held in segregated trust account. Q: What currency? A: ZAR. No conversion fees for South African projects. YOUR OUTPUT MUST BE: Complete React component. Timeline steps with icons. Two-column guarantee block responsive (stacks on mobile). FAQ accordion with expand/collapse.

| OK | SUCCESS: Page live at /payment-protection. Timeline renders vertically on mobile. FAQ accordion works. Both pages linked from footer, nav, and onboarding emails. |
| --- | --- |

COMMAND 03

CRITICAL — THIS WEEK

ROLE: FRONTEND DEVELOPER

LOCATION: Every freelancer profile card across the site

| WHY | Without a visible trust badge, your 'verified freelancers' claim is just words. The badge turns the claim into a product. |
| --- | --- |

ACT AS a senior React developer working on FreelanceSkills.net's freelancer card component. The platform is React-based. Brand green: #10b981. Dark bg: #0D1117. FOLLOW THIS SPEC to add a verification badge system to every FreelanceSkills freelancer card: ADD a badge field to the FreelancerCard component that renders one of three states: STATE 1 — IDENTITY VERIFIED (Tier 1) Render: Green shield icon (#10b981) + text 'ID Verified' Position: Directly below freelancer name, above their title/headline Trigger: freelancer.verificationTier >= 1 STATE 2 — SKILLS VERIFIED (Tier 2) Render: Green shield icon + teal star icon + text 'Skills Verified' Position: Same as Tier 1, replaces Tier 1 badge Trigger: freelancer.verificationTier >= 2 STATE 3 — TOP PERFORMER (Tier 3) Render: Gold crown icon (#D97706) + text 'Top Performer' Style: Gold border on card (1px solid #D97706) Position: Replaces lower tier badge Trigger: freelancer.verificationTier === 3 ADD a PRO badge for Pro Verified sellers: Render: Small dark pill with white text 'PRO' — top-left corner of card thumbnail Style: background #0D1117, border 1px #10b981, font bold white 10px Do not render any badge if verificationTier === 0. Badge must render on: profile card (browse), profile header (detail page), proposal card (client inbox). YOUR OUTPUT MUST BE: Updated FreelancerCard.jsx with badge logic. Plus a BadgeDisplay.jsx sub-component that can be imported anywhere. No external badge libraries. Render with Tailwind utility classes or inline styles.

| OK | SUCCESS: Every profile card shows the correct badge tier. Top Performer cards have gold border. PRO pill visible on card thumbnail. Badges match verification data in the database. |
| --- | --- |
| STOP | DO NOT: Adding badge styling without connecting it to real verification data in the database. A badge that every freelancer has regardless of status is worse than no badge. Wire it to real data on day one. |

COMMAND 04

CRITICAL — THIS WEEK

ROLE: BACKEND DEVELOPER

LOCATION: Database + API — freelancer verification tier field

ACT AS a senior backend developer for FreelanceSkills.net. The platform runs on Node.js/Express (or your current stack). Database: PostgreSQL or MongoDB. FOLLOW THIS SPEC to add the verification tier data model: ADD to the freelancer/user schema: verificationTier: Integer (0, 1, 2, 3) — default 0 identityVerified: Boolean — default false identityVerifiedAt: Timestamp skillsVerified: Boolean — default false skillsVerifiedCategory: String skillsVerifiedAt: Timestamp isProVerified: Boolean — default false proVerifiedAt: Timestamp proCredentials: Array of { type: String, number: String, issuingBody: String, expiresAt: Date, documentUrl: String } ADD a computed field or trigger: If identityVerified === true: verificationTier = 1 If identityVerified AND skillsVerified: verificationTier = 2 If isProVerified: verificationTier = 3 (overrides all) Top Performer status: separate boolean 'isTopPerformer' — set by cron job evaluating: completedOrders >= 10 AND avgRating >= 4.7 AND onTimeRate >= 0.85 AND openDisputes === 0 ADD API endpoints: PATCH /api/admin/freelancer/:id/verify-identity — admin only, sets identityVerified = true PATCH /api/admin/freelancer/:id/verify-skills — admin only, sets skillsVerified = true, category PATCH /api/admin/freelancer/:id/verify-pro — admin only, sets isProVerified = true, adds credentials GET /api/freelancer/:id/verification-status — public, returns tier only (not internal docs) YOUR OUTPUT MUST BE: Schema migration file, API route handlers, and the cron job logic for Top Performer evaluation. Cron runs nightly at 2am SAST.

| OK | SUCCESS: Verification tier field exists in database. Admin panel can manually set tiers. API returns correct tier for every freelancer. Cron job elevates Top Performers automatically each night. |
| --- | --- |

COMMAND 05

DO IN 30 MINUTES

ROLE: COPYWRITER / YOURSELF

LOCATION: Main navigation bar + Footer — add 2 links

ACT AS the content manager for FreelanceSkills.net. FOLLOW THIS SPEC to add two links to the site navigation immediately: MAIN NAVIGATION (desktop: top nav bar ¦ mobile: hamburger menu) Add: 'Pricing' — links to /pricing Add: 'How It Works' — links to /how-it-works (if this page does not exist yet, link to /#how-it-works anchor) Position: Between 'Browse' and 'Sign In' in the nav order FOOTER — add to the 'Platform' or 'Company' column: Pricing — /pricing Payment Protection — /payment-protection How It Works — /how-it-works Dispute Resolution — /payment-protection#disputes TRUST BAR — add a thin bar directly below the main navigation: Content: '8,400+ Verified Freelancers ¦ R47M+ Earned ¦ Escrow Protected ¦ ZAR Payments' Style: background #0D1117, text #10b981, font-size 12px, text-align center, padding 6px 0 This bar is visible on every page, every screen size. YOUR OUTPUT MUST BE: Updated nav component and footer component with new links. Trust bar as a standalone TrustBar.jsx component importable into the layout.

| OK | SUCCESS: Pricing and Payment Protection links are in nav and footer. Trust bar is visible on every page above the fold on desktop. Renders correctly on mobile. |
| --- | --- |

PHASE 2: NAVIGATION & UX — THE FIVERR THREE-LEVEL DRILL-DOWN ON FREELANCESKILLS.NET

Every command in this phase must be completed before moving to the next phase.

COMMAND 06

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Homepage — Horizontal Scroll Carousels

| WHY | The peek pattern is ONE CSS property. It is the highest UX-to-effort ratio change on this list. Do it today. |
| --- | --- |

ACT AS a senior React/CSS developer implementing the Fiverr-style horizontal scroll carousel for FreelanceSkills.net. The site is React. Styling: Tailwind CSS or CSS modules. FOLLOW THIS SPEC to build the HorizontalCarousel component: THE PEEK PATTERN — paste this CSS exactly:

/* HorizontalCarousel.css */ .carousel-container { display: flex; overflow-x: scroll; scroll-snap-type: x mandatory; -webkit-overflow-scrolling: touch; scrollbar-width: none; /* Firefox */ gap: 12px; padding-left: 16px; padding-right: 0; /* CRITICAL: no right padding — cards bleed to edge */ } .carousel-container::-webkit-scrollbar { display: none; /* Chrome/Safari — hide scrollbar */ } .carousel-card { min-width: 68vw; /* 68% of screen = peek of next card guaranteed */ max-width: 280px; /* cap on large screens */ scroll-snap-align: start; flex-shrink: 0; } /* On screens wider than 768px: show 3 cards with peek */ @media (min-width: 768px) { .carousel-card { min-width: 30%; } }

FOLLOW THIS SPEC for the HorizontalCarousel React component: Props: title (string), seeAllLink (string), children (React nodes) Structure: <section> <header> — section title left, 'See All' link right (always visible) <div className='carousel-container'> — children render here </section> Section header style: title 18px bold white, 'See All' 14px #10b981 underline Section header margin-bottom: 12px Section spacing: margin-bottom 32px between carousels BUILD 7 carousel instances on the homepage in this order: 1. 'Popular Services' — category tiles (icon + label) 2. 'Recommended for You' — freelancer gig cards (auth only — hide if not logged in) 3. 'Top Rated This Week' — Top Performer badge holders 4. 'Skilled Trades Near You' — location-matched trades freelancers 5. 'New & Verified' — recently joined, ID-verified freelancers 6. 'Recently Viewed & More' — session history (auth only) 7. 'Trending in South Africa' — highest order velocity past 7 days YOUR OUTPUT MUST BE: HorizontalCarousel.jsx component + CSS. Homepage.jsx updated to render all 7 carousel instances. Each carousel fetches its own data from its own API endpoint (list the endpoints needed).

| OK | SUCCESS: Open the site on any phone. Scroll to the carousel section. The last card is visibly cut off at the right edge — you can see the next card peeking. That is the peek pattern working. If the last card is fully visible, the card width is wrong. Fix it. |
| --- | --- |
| STOP | DO NOT: Setting padding-right on the container. This kills the peek. Right padding must be zero. The bleed to the screen edge IS the signal. |

COMMAND 07

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Categories page — three-level navigation

| WHY | This is the navigation architecture that takes a buyer from intent to results in three taps. Without it, your category browse is flat and buyers abandon. |
| --- | --- |

ACT AS a senior React developer building the Fiverr-style three-level category navigation for FreelanceSkills.net. Brand green: #10b981. Dark bg: #0D1117. FOLLOW THIS SPEC to build three screens: SCREEN 1 — /categories (Category List) Full-screen vertical list. Each row: - Left: 48x48px icon (teal on dark rounded square — SVG, consistent illustration style) - Center: Category name (18px bold white) + sub-text (14px grey, 2 most popular sub-cats) - Right: Chevron arrow > (14px grey) - Full-width tap target with 1px bottom border #1F2937 TOP: Search icon (right-aligned). 'Categories' heading (left). No back button. RENDER THESE CATEGORIES in this exact order: Graphics & Design ¦ Brand Identity, Logo Design Programming & Tech ¦ Website Building, Online Stores Skilled Trades ¦ Electrical, Plumbing, Construction Digital Marketing ¦ SEO, Social Media, Paid Ads Writing & Translation ¦ Articles, Copywriting, CV Writing Finance & Accounting ¦ Bookkeeping, Tax, SARS Compliance Home & Lifestyle ¦ Cleaning, Landscaping, Moving Healthcare & Wellness ¦ Nursing, Physiotherapy, Nutrition Business & Consulting ¦ Strategy, Operations, BD Photography & Video ¦ Product, Events, Drone AI Services ¦ AI Development, Automation, Data Legal ¦ Contracts, CIPC, Compliance SCREEN 2 — /categories/:category (Sub-Category Page) TOP: Large category icon (64px) centred. Bold category name (24px). Value proposition (16px grey). BODY: Grouped drill-down list with section headers (all-caps grey label, 11px). Each sub-item: text row + chevron. Full tap target. GROUPS for Skilled Trades: TRADE TYPE: Electrical ¦ Plumbing ¦ Building & Construction ¦ AC & Refrigeration ¦ Solar & Energy CERTIFICATION LEVEL: COC Certified ¦ CIDB Registered ¦ NHBRC Registered ¦ Pro Verified SUPPORTING SERVICES: Project Management ¦ Compliance Docs ¦ Material Supply ¦ Site Safety SCREEN 3 — /categories/:category/:subcategory (Search Results) TOP: Back arrow ¦ Page title (truncated at 24 chars) ¦ Search icon FILTER PILLS (horizontal scroll, no padding-right): Seller Level ¦ Delivery Time ¦ Budget ¦ Location ¦ Rating Active pill: filled #10b981, white text. Inactive: border only. SUB-TYPE TILES (horizontal scroll, 2-3 tiles): icon + label. Tap to filter. RESULTS LIST: gig cards (see Command 08 for card spec). YOUR OUTPUT MUST BE: CategoryList.jsx ¦ CategoryDetail.jsx ¦ SearchResults.jsx React Router routes: /categories, /categories/:cat, /categories/:cat/:subcat Each screen is a separate component. No single-file mega-component.

| OK | SUCCESS: Tap Categories from the nav. You see a list with icons, names, and grey sub-text. Tap a category — you land on a screen with icon, headline, and grouped sub-items. Tap a sub-item — you land on filtered search results with filter pills at the top. |
| --- | --- |

COMMAND 08

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Freelancer / Gig result card component

ACT AS a senior React developer. Build the FreelancerGigCard component for FreelanceSkills.net. This card renders in search results, carousels, and category pages. FOLLOW THIS SPEC exactly. No deviation. CARD DIMENSIONS: Full-width in list view (search results). Fixed width (68vw, max 280px) in carousel. Border-radius: 8px. Background: #1F2937. Border: 1px solid #374151. Top Performer variant: border 1px solid #D97706. CARD ANATOMY (top to bottom): 1. THUMBNAIL (aspect ratio 16:9) - Seller-uploaded image fills the area. - TOP-LEFT: Badge pill — 'AD' (orange #EA580C) or 'Pro' (dark #0D1117, green border) — never both. - TOP-RIGHT: Heart/save icon (outline, white). Filled on save. 2. SELLER ROW (below thumbnail, 12px padding) - Left: 32px avatar circle (seller photo) - Center: Seller name (14px bold white) + Verification badge (see Command 03) - Right: nothing 3. GIG TITLE - 14px white, max 2 lines, ellipsis on overflow. - Padding: 0 12px 4. RATING + PRICE ROW (bottom of card, 12px padding) - Left: Gold star icon + rating number (14px white) + review count (12px grey in brackets) - Right: 'From ZAR X,XXX' (14px bold white) — exact figure, never rounded INTERACTIONS: Tap card body: navigate to /gig/:id Tap heart: toggle save (optimistic UI, sync to API) Long press: show quick-action sheet (Save ¦ Share ¦ Report) LOADING STATE: Render skeleton card with animated shimmer. Same dimensions as loaded card. YOUR OUTPUT MUST BE: FreelancerGigCard.jsx + GigCardSkeleton.jsx. Props: { gig, displayMode: 'list' ¦ 'carousel', showAd: boolean } No hardcoded data. All values from props.

| OK | SUCCESS: Every card shows: thumbnail, AD or PRO badge where applicable, seller name + verification badge, 2-line title, star rating + review count, 'From ZAR X,XXX' price. Heart icon saves the gig. Skeleton renders while data loads. |
| --- | --- |
| STOP | DO NOT: Rounding the price. 'From ZAR 350' is wrong. 'From ZAR 347.83' is correct. Precise figures convert better. Never round. |

COMMAND 09

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Gig / Freelancer detail page

ACT AS a senior mobile-first React developer. Build the GigDetailPage for FreelanceSkills.net. FOLLOW THIS SPEC: HEADER SECTION: Back arrow (top left) ¦ Search icon (top right) Seller photo (80px circle) ¦ Name (20px bold) ¦ Verification badge tier ¦ Location ¦ Star rating PORTFOLIO SECTION: Horizontal scroll of portfolio images. First image: full width (100vw). Subsequent: 80vw with peek. Tap image: fullscreen lightbox. SERVICE PACKAGES: Tab bar: Basic ¦ Standard ¦ Premium Each tab shows: price (ZAR, exact), deliverables list, delivery time, revision count, CTA button. ABOUT SECTION: Bio text (collapsible after 3 lines — 'Show more' expands). Skills tags: pill chips, #1F2937 bg, #10b981 text border. REVIEWS SECTION: Star rating summary bar (5-star breakdown with fill bars). Latest 5 reviews: reviewer avatar + name + star + date + text. 'See all X reviews' link. STICKY BOTTOM BAR (always visible, above bottom nav): Left: 'From ZAR X,XXX' Right: 'Hire Now' button — #10b981 background, white text, full right side Tap Hire Now: navigate to /hire/:gigId/configure YOUR OUTPUT MUST BE: GigDetailPage.jsx. Sticky bottom bar must clear the system home indicator on iOS (add padding-bottom: env(safe-area-inset-bottom)). Portfolio horizontal scroll uses the peek pattern from Command 06.

| OK | SUCCESS: Tap any freelancer card. Detail page loads with portfolio scroll (peek visible), package tabs, reviews, and sticky Hire Now bar at the bottom. Sticky bar does not overlap content on iOS. |
| --- | --- |

COMMAND 10

HIGH PRIORITY

ROLE: DEVELOPER + DESIGNER

LOCATION: Bottom navigation bar — mobile app

ACT AS a senior mobile React Native or React PWA developer for FreelanceSkills.net. FOLLOW THIS SPEC to build the bottom navigation bar: 5 tabs in this exact order: Home ¦ Messages ¦ Search ¦ Orders ¦ Profile Icon style: outline when inactive, filled when active. Active tab: icon colour #10b981, label colour #10b981. Inactive tab: icon colour #6B7280, label colour #6B7280. Background: #0D1117. Top border: 1px solid #1F2937. Height: 60px + safe area inset bottom (env(safe-area-inset-bottom)). Label: 11px below icon. BADGE INDICATORS: Messages tab: red dot with unread count (max display: 99+) Orders tab: red dot for pending actions (approval required, revision requested) Profile tab: red dot if profile completion < 60% or identity not verified ROUTING: Home: / (homepage with carousels) Messages: /messages (inbox) Search: /search (search bar focused on mount) Orders: /orders (active projects) Profile: /profile (freelancer) or /account (client) YOUR OUTPUT MUST BE: BottomNav.jsx. Must sit in the root layout so it persists across all route changes. Must NOT render on: /login, /signup, /onboarding/* routes.

| OK | SUCCESS: 5-tab bottom nav is visible on every page except auth/onboarding screens. Active tab is green. Badge counts show on Messages and Orders when there are unread items. |
| --- | --- |

COMMAND 11

THIS WEEK

ROLE: DEVELOPER

LOCATION: Search bar — upgrade to smart search

ACT AS a senior React developer. Upgrade the FreelanceSkills.net search bar. FOLLOW THIS SPEC: SEARCH BAR BEHAVIOUR: On focus: show 'Recent searches' (last 5 searches from localStorage) + 'Popular searches' (static list). On type (after 2 characters): show auto-complete suggestions from: - Category names (e.g. 'Electrical' matches 'Skilled Trades > Electrical') - Freelancer names - Gig titles (top 5 by conversion rate) Suggestion rows: icon (category) or avatar (freelancer/gig) + label + grey sub-label POPULAR SEARCHES (hardcoded initial list): 'Electrician Cape Town' ¦ 'WordPress Developer' ¦ 'Logo Design' ¦ 'Accountant Johannesburg' ¦ 'Plumber Pretoria' ¦ 'Social Media Manager' SUBMIT BEHAVIOUR: Navigates to /search?q={query}&cat={category if matched} Category match: if query matches a known category/sub-category, filter is pre-applied VISUAL: Search icon left. Clear X icon right (appears when text present). Placeholder: 'Find a freelancer, trade, or skill...' Background: #1F2937. Border: 1px solid #374151. Border-radius: 24px. On focus: border colour changes to #10b981. YOUR OUTPUT MUST BE: SearchBar.jsx with autocomplete dropdown. Debounce API calls at 300ms. Show skeleton suggestions while loading.

| OK | SUCCESS: Tap the search bar. Recent searches appear immediately. Start typing 'elec' — 'Electrician Cape Town' and 'Electrical > Skilled Trades' both appear as suggestions. Tap a suggestion — navigate to correct search results with filter pre-applied. |
| --- | --- |

PHASE 3: ALGORITHM & PERSONALISATION — MAKE THE PLATFORM FEEL LIKE IT KNOWS EVERY USER

Every command in this phase must be completed before moving to the next phase.

COMMAND 12

THIS WEEK

ROLE: BACKEND DEVELOPER

LOCATION: Search ranking algorithm — API endpoint

| WHY | Keyword matching shows freelancers. Conversion-rate ranking sells freelancers. Build the latter. |
| --- | --- |

ACT AS a senior backend developer building the search ranking algorithm for FreelanceSkills.net. FOLLOW THIS SPEC to build GET /api/search endpoint: INPUT PARAMS: q (query string), category, subcategory, location, minPrice, maxPrice, sellerLevel, deliveryDays, page, limit (default 20) RANKING ALGORITHM — score each result as: score = (relevanceScore * 0.30) + (conversionRate * 0.25) + (sellerSuccessScore * 0.20) + (reviewScore * 0.10) + (reviewRecency * 0.08) + (locationMatch * 0.07) relevanceScore: TF-IDF match between query and (title + tags + description) conversionRate: orders / profile_views, rolling 90 days, min 10 views to be eligible sellerSuccessScore: composite of (completionRate + onTimeRate + avgRating + responseRate) / 4 reviewScore: avgRating / 5.0 reviewRecency: weight reviews from last 30 days at 1.0, last 90 days at 0.7, older at 0.3 locationMatch: 1.0 if freelancer city matches user city, 0.5 if same province, 0.0 otherwise NEW SELLER PROTECTION: If freelancer joined < 90 days ago AND has < 5 completed orders: Add 0.15 to their score (Rising Talent boost) Include them in a separate 'New & Verified' array in the response PROMOTED GIGS (Phase 4 — wire the slot now, fill later): Response must include a 'promotedSlots' array (positions 1, 2, and 6 in results). Currently return empty array. Command 31 fills this with real ad data. RESPONSE SHAPE: { results: [...], promotedSlots: [...], newAndVerified: [...], total, page, hasMore } YOUR OUTPUT MUST BE: /api/search route handler + rankFreelancers() utility function. Include database query with all required fields. Add index on: category, location, verificationTier.

| OK | SUCCESS: Search 'electrician Cape Town'. Results are ranked by score, not by date joined. Top Performer freelancers in Cape Town appear first. New verified freelancers appear in a separate section below main results. |
| --- | --- |

COMMAND 13

THIS WEEK

ROLE: BACKEND DEVELOPER

LOCATION: Personalisation engine — homepage carousel data APIs

ACT AS a senior backend developer. Build the personalisation data APIs for FreelanceSkills.net's homepage carousel rows. FOLLOW THIS SPEC — build these 7 API endpoints: GET /api/home/popular-categories Returns top 12 categories ranked by order volume (past 30 days). Cached 1 hour. GET /api/home/recommended (auth required) Returns 10 gig cards based on: user's last 5 viewed categories + last 3 searches. Ranked by conversionRate DESC within matching categories. Fallback for new users: top-rated gigs across all categories. GET /api/home/top-rated-week Returns 10 Top Performer gigs ranked by orders placed in last 7 days. Refreshes every 6 hours. Include isTopPerformer:true filter. GET /api/home/trades-near-me?lat={lat}&lng={lng} Returns 10 Skilled Trades freelancers within 50km of coordinates. Priority: Pro Verified first, then Top Performer, then Skills Verified. GET /api/home/new-verified Returns 10 freelancers: joined < 90 days, identityVerified:true, profile >= 60% complete. Ranked by profileCompletionScore DESC. GET /api/home/recently-viewed (auth required) Returns last 8 gig IDs from user's session/browsing history. Plus 4 similar gigs (same category, similar price range). GET /api/home/trending-sa Returns 10 gigs with highest (views + orders * 3) score in past 7 days. South Africa location filter applied. Refreshes every 3 hours. YOUR OUTPUT MUST BE: All 7 route handlers. Each endpoint returns: { items: [GigCard], sectionTitle: string, seeAllLink: string } Add Redis caching for all public endpoints (TTL as specified above).

| OK | SUCCESS: Each carousel on the homepage pulls from its own endpoint. 'Trending in South Africa' shows different gigs than 'Top Rated This Week'. 'Recommended for You' changes based on what you previously browsed. Trades Near Me returns local results based on browser geolocation. |
| --- | --- |

COMMAND 14

THIS WEEK

ROLE: FRONTEND DEVELOPER

LOCATION: 'Buy It Again' + 'Continue Where You Left Off' rows

ACT AS a senior React developer. Add the retention carousel rows to FreelanceSkills.net homepage. FOLLOW THIS SPEC: ROW 1 — 'Continue Where You Left Off' (show only if user is logged in AND has browsed but not hired) Data source: GET /api/home/recently-viewed Card style: same as FreelancerGigCard (Command 08) but add grey 'VIEWED' tag top-left of thumbnail. Section title: 'Continue Where You Left Off' See All link: /account/browsing-history ROW 2 — 'Hire Again' (show only if user has at least 1 completed order) Data source: GET /api/orders/completed?limit=5&select=gig Card style: same as FreelancerGigCard but add green 'HIRE AGAIN' button below card (full card width). Tap HIRE AGAIN: navigate directly to /hire/:gigId/configure (skip detail page — straight to checkout). Section title: 'Hire Again' See All: /orders/history PLACEMENT ON HOMEPAGE: These two rows appear FIRST after the hero section, before 'Popular Services'. Only render if authenticated. If not logged in, show nothing in their slot. YOUR OUTPUT MUST BE: RecentlyViewedRow.jsx + HireAgainRow.jsx. Both import HorizontalCarousel from Command 06. Both conditionally render based on auth state and data availability.

| OK | SUCCESS: Log in as a returning user who has completed a project. Homepage shows 'Hire Again' row immediately after the hero. The HIRE AGAIN button goes directly to the checkout flow — one tap, no friction. |
| --- | --- |

COMMAND 15

THIS WEEK

ROLE: BACKEND DEVELOPER

LOCATION: User activity tracking — views, searches, browsing history

ACT AS a senior backend developer. Build the activity tracking layer for FreelanceSkills.net. This data powers the personalisation engine from Command 13. FOLLOW THIS SPEC — build these tracking events: EVENT: gig_viewed Trigger: User visits /gig/:id Payload: { userId (nullable), gigId, sellerId, category, sessionId, timestamp } Storage: Write to gig_views table. Increment gig.viewCount. EVENT: search_performed Trigger: User submits search Payload: { userId (nullable), query, category, resultsCount, sessionId, timestamp } Storage: Write to search_log table. Increment search term frequency. EVENT: gig_saved Trigger: User taps heart icon Payload: { userId, gigId, timestamp } Storage: saved_gigs table. EVENT: category_browsed Trigger: User visits /categories/:cat or /categories/:cat/:subcat Payload: { userId (nullable), category, subcategory, timestamp } COMPUTED: conversionRate Cron job: every 6 hours, recalculate conversionRate for each gig as: orders_last_90_days / gig_views_last_90_days Minimum 10 views required. Default 0.0 if below threshold. Store on gig record. PRIVACY: All tracking uses sessionId for anonymous users. On login, merge session activity into userId history. POPIA compliance: tracking disclosure in privacy policy. Cookie consent on first visit. YOUR OUTPUT MUST BE: trackEvent() middleware + all database migrations. Events must not block the main request (fire-and-forget, async).

| OK | SUCCESS: Every gig view increments the view counter. Conversion rates update every 6 hours. After browsing electrical gigs while logged out and then logging in, the 'Recommended for You' carousel reflects the browsing session. |
| --- | --- |

PHASE 4: MONETISATION & ADVERTISING — BUILD THE REVENUE ENGINE

Every command in this phase must be completed before moving to the next phase.

COMMAND 16

CRITICAL

ROLE: BACKEND DEVELOPER

LOCATION: Escrow system — payment flow

| WHY | No escrow = no trust = no transactions. This is the financial core of the platform. |
| --- | --- |

ACT AS a senior backend developer implementing the escrow payment flow for FreelanceSkills.net. Payment provider: Ozow (South Africa) for EFT + Peach Payments or PayFast for card. FOLLOW THIS SPEC for the escrow state machine: STATE 1 — UNFUNDED Initial state when contract is created. Freelancer cannot begin work. Platform shows 'Awaiting Payment' banner. STATE 2 — FUNDED (Escrow Held) Triggered by: successful payment webhook from payment provider. Action: funds held in platform escrow account. Freelancer notified via push + email. Freelancer can now begin work. STATE 3 — DELIVERED Triggered by: freelancer submits delivery via /api/orders/:id/deliver Action: start 5-business-day review window. Client notified. STATE 4 — AUTO-RELEASE PENDING Triggered by: 5 business days pass with no client action after STATE 3. Action: cron job checks daily at 9am SAST. If expired: move to STATE 5. STATE 5 — RELEASED Triggered by: client approval OR auto-release. Action: transfer funds to freelancer account minus platform fee (10%). Payout: within 24h for EFT/PayShap, 2 business days for card-funded. STATE 6 — DISPUTED Triggered by: either party calls /api/orders/:id/dispute within review window. Action: freeze funds. Create dispute record. Assign Resolution Specialist. Funds remain frozen until dispute resolves to STATE 5 (release) or STATE 7 (refund). STATE 7 — REFUNDED Triggered by: admin resolves dispute in client's favour OR freelancer cancels. Action: full or partial refund to client's original payment method. BUILD: escrowStateMachine.js utility + all /api/orders/* route handlers. All state transitions must be logged to an audit table with timestamp + actor. Webhook endpoint: POST /api/webhooks/payment (verify signature from payment provider). YOUR OUTPUT MUST BE: Complete escrow flow with all 7 states. Include the daily cron job for auto-release. Include audit logging.

| OK | SUCCESS: Create a test order. Fund it. Escrow shows as held. Deliver. Wait for auto-release OR approve as client. Freelancer receives funds minus 10% fee. Every state transition is logged in the audit table with a timestamp. |
| --- | --- |
| STOP | DO NOT: Releasing funds before the review window closes without explicit client approval. Auto-release is correct only after 5 full business days of silence. Never on the same day as delivery. |

COMMAND 17

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Promoted Gigs — seller dashboard AD interface

ACT AS a senior React developer. Build the Promoted Gigs interface in the FreelanceSkills.net seller dashboard. FOLLOW THIS SPEC: ROUTE: /dashboard/promote PAGE SECTIONS: SECTION 1 — Gig Selection List of seller's active gigs. Each row: thumbnail + title + current status (Active/Paused). Toggle: 'Promote this gig' — switches promotion on/off. SECTION 2 — Budget Setting (renders when promotion is ON) Daily budget slider: R25/day minimum, R500/day maximum. ZAR display. Estimated weekly spend display: 'At this budget: ~R175/week'. Estimated impressions display: 'Estimated 400–800 impressions/week' (based on category avg CPC). SECTION 3 — Performance Dashboard Date range selector: Last 7 / 30 / 90 days. Metrics cards (2x3 grid): Impressions ¦ Clicks ¦ Click-Through Rate (%) ¦ Orders from Ads ¦ Ad Revenue ¦ ROAS ROAS formula: (ad_assisted_revenue / ad_spend). Display as 'X.Xx'. Example: spend R450, earned R4,200 = 'ROAS 9.3x'. SECTION 4 — Status Green badge 'PROMOTING' with daily budget shown. Or grey badge 'NOT PROMOTED' with CTA: 'Start Promoting — From R25/day'. YOUR OUTPUT MUST BE: PromoteDashboard.jsx. API calls: GET /api/promotions/:gigId/stats ¦ PATCH /api/promotions/:gigId/toggle PATCH /api/promotions/:gigId/budget

| OK | SUCCESS: Seller opens dashboard. Taps Promote. Selects a gig. Sets R50/day budget. Sees estimated impressions. Saves. Gig is now promoted. Stats page shows impressions/clicks/ROAS updating daily. |
| --- | --- |

COMMAND 18

HIGH PRIORITY

ROLE: BACKEND DEVELOPER

LOCATION: Promoted Gigs — ad auction + slot injection into search

ACT AS a senior backend developer. Build the Promoted Gigs ad server for FreelanceSkills.net. FOLLOW THIS SPEC: AD AUCTION LOGIC for each search query: 1. Find all promoted gigs in the matching category with remaining daily budget > 0. 2. Score each promoted gig: adScore = bidAmount * gigQualityScore gigQualityScore = (sellerSuccessScore + conversionRate_normalised) / 2 3. Top 3 adScores win placement. Positions: slot 1 (top of results), slot 2 (position 2), slot 6 (mid-page). 4. Winning bid charge: second-price auction (winner pays second-highest bid + R0.01). 5. Deduct CPC from promoter's daily budget on each click (not impression). AD SLOT INJECTION: Search results API (Command 12) must inject promoted gigs at positions 1, 2, 6. Promoted gig cards must include: isPromoted:true, adSlotPosition: 1¦2¦6. Frontend renders 'AD' badge on these cards (from Command 08). BUDGET MANAGEMENT: Cron: reset daily budgets at midnight SAST. When daily budget is exhausted: remove gig from auction until midnight reset. Send push notification to seller: 'Your daily ad budget for [Gig Name] was used today.' CLICK TRACKING: POST /api/ads/click — records: gigId, adSlotPosition, userId (nullable), timestamp, chargeAmount. Deduct chargeAmount from promoter's balance. YOUR OUTPUT MUST BE: adAuction.js module + /api/ads/* routes + budget cron job.

| OK | SUCCESS: Search 'developer Cape Town'. The first two results have an 'AD' badge. They are from the promoted gigs auction. Every click charges the seller the second-price CPC. At midnight, budgets reset. |
| --- | --- |

COMMAND 19

HIGH PRIORITY

ROLE: BACKEND DEVELOPER

LOCATION: Seller levels — automated progression engine

ACT AS a senior backend developer. Build the seller level progression engine for FreelanceSkills.net. FOLLOW THIS SPEC: CRON JOB: runs every day at 3am SAST — evaluates every active seller. LEVEL 0 → LEVEL 1 criteria: completedOrders >= 5 AND avgRating >= 4.7 AND onTimeDeliveryRate >= 0.90 AND responseRate >= 0.85 AND accountAge >= 30 days AND identityVerified === true LEVEL 1 → LEVEL 2 criteria: completedOrders >= 20 AND avgRating >= 4.8 AND onTimeDeliveryRate >= 0.90 AND responseRate >= 0.90 AND accountAge >= 90 days AND openDisputes === 0 LEVEL 2 → TOP RATED criteria: completedOrders >= 100 AND avgRating >= 4.9 AND onTimeDeliveryRate >= 0.95 AND totalRevenue >= R25000 AND openDisputes === 0 (rolling 6 months) DEMOTION: Check for demotion daily. If avgRating drops below tier minimum for 30 consecutive days: demote one level. If 2+ unresolved disputes in 30 days: freeze level, flag for admin review. ON LEVEL UP: Update seller.level in database. Send push notification + email: 'Congratulations — you are now a Level X seller on FreelanceSkills.net' Log event to seller_level_history table. Update fee rate: Level 2 = 8%, Top Rated = 7%. YOUR OUTPUT MUST BE: levelEngine.js cron job + all required database fields. Include a manual admin override endpoint: PATCH /api/admin/seller/:id/set-level

| OK | SUCCESS: A seller completes their 5th order with a 4.8 rating and 92% on-time rate. The next morning at 3am, the cron runs. The seller receives a push notification: 'You are now a Level 1 seller.' Their profile badge updates. |
| --- | --- |

COMMAND 20

HIGH PRIORITY

ROLE: FRONTEND + BACKEND

LOCATION: Onboarding flow — freelancer (7 steps)

ACT AS a senior product engineer. Build the freelancer onboarding flow for FreelanceSkills.net. Target: user completes onboarding and submits first proposal within 15 minutes of signing up. FOLLOW THIS SPEC — 7 steps, each a separate screen: STEP 1 — Sign Up Fields: Email + Password. Or: 'Continue with Google'. OTP verification sent to email. Enter OTP to proceed. CTA: 'Create Account' STEP 2 — Role Selection Single screen. 'I want to EARN — I am a Freelancer' ¦ 'I want to HIRE — I am a Client' Large tap targets. Full-width cards. One tap advances immediately. STEP 3 — Category Selection 'What is your primary skill?' Grid of 12 category icons (from Command 07 category list). Single select. Tap to select, advance button activates. STEP 4 — Rate + Location Two fields only: 'My hourly rate (ZAR)' and 'My city'. City: autocomplete from SA city list. Rate: numeric input with ZAR prefix. Helper: 'Not sure? Browse rates in your category.' STEP 5 — Bio + Headline Headline field (1 line, 80 char limit): placeholder 'e.g. WordPress Developer ¦ 8 years ¦ Cape Town' Bio field (min 100 chars): placeholder 'Tell clients what you do and what makes you different.' Character count visible. Green when min met. STEP 6 — Identity Verification (async — does not block progress) 'Verify your identity to unlock full visibility' Upload SA ID / Passport + selfie. OR: 'Do this later' — advances without blocking. Show: 'Verified profiles get 3x more views.' STEP 7 — Profile Live 'Your profile is live!' Profile completion bar (0–100%). Show which items are missing. Two CTAs: 'Add Portfolio Item' (secondary) and 'Browse Open Jobs' (primary — green). YOUR OUTPUT MUST BE: OnboardingFlow.jsx with all 7 step components. Progress bar at top showing current step. Back button on all steps except Step 1. State persists if user closes app mid-onboarding (localStorage or API draft save).

| OK | SUCCESS: New user signs up. Completes 7 steps in under 10 minutes. Profile is visible with completion score. First job browse is one tap away from the final screen. |
| --- | --- |

COMMAND 21

HIGH PRIORITY

ROLE: FRONTEND + BACKEND

LOCATION: Onboarding flow — client (4 steps)

ACT AS a senior product engineer. Build the client onboarding flow for FreelanceSkills.net. Target: client posts their first job before leaving the onboarding flow. FOLLOW THIS SPEC — 4 steps only: STEP 1 — Sign Up (same component as freelancer Step 1) STEP 2 — Role Selection (same component as freelancer Step 2) STEP 3 — Smart Brief Builder Heading: 'Tell us what you need — we will match you with the right person.' 6 questions (each on its own slide, swipe or tap Next): Q1: 'What do you need done?' — freetext, 3 sentence limit Q2: 'Which category?' — same 12-category grid as freelancer onboarding Q3: 'What is your budget?' — 4 buttons: Under R2,000 ¦ R2k–R10k ¦ R10k–R50k ¦ R50k+ Q4: 'When do you need it?' — 4 buttons: ASAP ¦ Within 2 weeks ¦ Within a month ¦ Flexible Q5: 'Have you done this before?' — 2 buttons: Yes, I know what I need ¦ No, I need guidance Q6: 'Any requirements?' — optional freetext (location, certifications, tools, etc.) STEP 4 — Review & Post Auto-generated job post preview from Q1–Q6 answers. Client can edit any field before posting. CTA: 'Post My Job — It is Free' On post: navigate to /jobs/:id/proposals (their job is live, proposals will come in) YOUR OUTPUT MUST BE: ClientOnboarding.jsx with all 4 step components. Smart Brief Builder generates a structured job post object: { title: auto-generated from Q1+Q2, description: Q1, category: Q2, budget: Q3, deadline: Q4, priorExperience: Q5, requirements: Q6 } POST /api/jobs on Step 4 CTA tap.

| OK | SUCCESS: New client signs up. Answers 6 questions. Sees auto-generated job post. Taps Post. Job is live. They are now on the proposals page waiting for freelancers to respond. Total time: under 5 minutes. |
| --- | --- |

COMMAND 22

HIGH PRIORITY

ROLE: DEVELOPER

LOCATION: WhatsApp notification integration

ACT AS a senior backend developer. Integrate WhatsApp Business API into FreelanceSkills.net for transaction and engagement notifications. FOLLOW THIS SPEC: PROVIDER: Use Twilio WhatsApp API or 360dialog (both support SA numbers). OPT-IN: During onboarding Step 1 (both freelancer and client), add: 'Get notified on WhatsApp (recommended for South African users)' Phone field: SA mobile number. OTP sent via WhatsApp to confirm opt-in. Store: user.whatsappNumber + user.whatsappOptIn = true BUILD whatsappNotify(userId, templateName, variables) utility function. NOTIFICATION TEMPLATES — build these 8: 1. PROPOSAL_RECEIVED (to client) 'New proposal on FreelanceSkills.net: [Freelancer Name] wants to help with [Job Title]. From ZAR [Amount]. View: freelanceskills.net/jobs/[jobId]/proposals' 2. PROPOSAL_ACCEPTED (to freelancer) 'Your proposal was accepted! [Client Name] has funded escrow for [Job Title]. ZAR [Amount] is secured. You can begin work. freelanceskills.net/orders/[orderId]' 3. PAYMENT_RELEASED (to freelancer) 'Payment released: ZAR [Amount] is on its way to your account. Project: [Job Title]. Expected: within 24 hours.' 4. DELIVERY_RECEIVED (to client) '[Freelancer Name] has delivered [Job Title]. You have 5 business days to review. Approve: freelanceskills.net/orders/[orderId]' 5. DISPUTE_OPENED (to both parties) 'A dispute has been opened on order [orderId]. A FreelanceSkills.net Resolution Specialist will contact both parties within 24 hours.' 6. LEVEL_UP (to freelancer) 'Congratulations [Name]! You are now a Level [X] seller on FreelanceSkills.net. Your profile visibility just increased. freelanceskills.net/dashboard' 7. NEW_MESSAGE (to recipient, batched — max 1 per 2 hours per sender) 'New message from [Name] on FreelanceSkills.net. freelanceskills.net/messages' 8. WEEKLY_EARNINGS (to freelancers, every Monday 8am) 'Your FreelanceSkills week: [X] proposals sent, [Y] orders active, ZAR [Z] earned. freelanceskills.net/dashboard' YOUR OUTPUT MUST BE: whatsappNotify.js utility + all 8 template message builders. All templates must use WhatsApp-approved template format (pre-approved before sending).

| OK | SUCCESS: Complete a test order. Freelancer receives WhatsApp when proposal is accepted. Client receives WhatsApp when delivery is submitted. Both receive WhatsApp when payment releases. All messages link back to the platform. |
| --- | --- |

COMMAND 23

HIGH PRIORITY

ROLE: DEVELOPER

LOCATION: Dispute resolution — admin panel

ACT AS a senior full-stack developer. Build the dispute resolution admin panel for FreelanceSkills.net. FOLLOW THIS SPEC: ROUTE: /admin/disputes (admin auth required) DISPUTE LIST VIEW: Columns: Dispute ID ¦ Order ID ¦ Client Name ¦ Freelancer Name ¦ Amount (ZAR) ¦ Status ¦ Age (days) Status filters: Open ¦ Under Review ¦ Resolved ¦ Refunded Sort: Age DESC (oldest unresolved first — prevents disputes aging out) DISPUTE DETAIL VIEW (/admin/disputes/:disputeId): PANEL 1 — Order Context Original job brief. Contract terms. Project value. Milestone breakdown. PANEL 2 — Evidence Timeline Chronological thread of: all messages between parties, file deliveries, revision requests. All evidence auto-pulled from the order record — admin does not need to ask for it. PANEL 3 — Evidence Submissions (from both parties) Client submission: their description of the issue + any attached files. Freelancer submission: their response + any attached files. Timestamp of each submission visible. PANEL 4 — Resolution Actions Three buttons: 'Release to Freelancer' — full amount to freelancer. Requires reason note (mandatory). 'Refund to Client' — full amount to client. Requires reason note (mandatory). 'Split Payment' — input fields for client % and freelancer %. Must total 100%. On action: escrow state moves to STATE 5 or STATE 7 (from Command 16). Both parties notified via push + WhatsApp with outcome. YOUR OUTPUT MUST BE: Admin panel React components + API endpoints: GET /api/admin/disputes ¦ GET /api/admin/disputes/:id POST /api/admin/disputes/:id/resolve (body: { outcome, clientPct, freelancerPct, note })

| OK | SUCCESS: Open /admin/disputes. See all open disputes sorted by age. Open one — see the full evidence timeline, both submissions, and resolution buttons. Tap Release to Freelancer, enter a reason, confirm. Escrow releases. Both parties get a WhatsApp. |
| --- | --- |

COMMAND 24

HIGH PRIORITY

ROLE: FRONTEND DEVELOPER

LOCATION: Profile completion score + dashboard

ACT AS a senior React developer. Build the Profile Completion Score for FreelanceSkills.net. FOLLOW THIS SPEC: COMPLETENESS ITEMS and weights: Profile photo: 15 points Headline (filled): 10 points Bio (100+ words): 15 points Hourly rate set: 10 points Location set: 5 points 3+ skills tags: 10 points 1+ portfolio item: 15 points Identity verified: 20 points TOTAL: 100 points RULE: Profiles below 60 points do NOT appear in search results. Show this rule explicitly on the dashboard: 'Complete 60% to appear in search results.' DASHBOARD WIDGET (renders on /dashboard): Circular progress ring. Current score in centre (e.g. '45'). Colour: red <60, amber 60-79, green 80+. Below ring: list of incomplete items with checkboxes and direct links to fix them. Example: '[ ] Add a portfolio item (+15 pts) — Add now' IN-APP NUDGE (show 3 days after signup if score < 60): Push notification: 'Your profile is 45% complete. Add a portfolio item to appear in search results.' Tap: deep link to /dashboard#profile-completion YOUR OUTPUT MUST BE: ProfileCompletionWidget.jsx + calculateCompletionScore(user) utility. Score must recalculate on every profile update. Search filter in Command 12 must apply: WHERE profileCompletionScore >= 60.

| OK | SUCCESS: New freelancer sees circular progress ring at 45 (red). Taps 'Add portfolio item'. Adds an item. Ring updates to 60 (amber). Profile is now visible in search results. Freelancer can see the exact moment they become searchable. |
| --- | --- |

COMMAND 25

HIGH PRIORITY

ROLE: DEVELOPER

LOCATION: SEO — auto-generated landing pages

ACT AS a senior Next.js / React developer and SEO engineer. Build auto-generated SEO landing pages for FreelanceSkills.net. FOLLOW THIS SPEC: ROUTE PATTERN: /hire/[skill]-[city] (e.g. /hire/electrician-cape-town) BUILD a dynamic route that generates a landing page for every skill x city combination. PAGE TEMPLATE (same component, different data): H1: 'Hire a Verified [Skill] in [City]' (e.g. 'Hire a Verified Electrician in Cape Town') Meta title: 'Hire [Skill] in [City] ¦ FreelanceSkills.net' Meta description: 'Find verified [skills] in [City]. Escrow protected. ZAR payments. [X] freelancers available.' SECTION 1 — Trust bar: '✓ Identity Verified ✓ Escrow Protected ✓ ZAR Payments ✓ Dispute Resolution' SECTION 2 — Featured freelancers (6 cards) Source: GET /api/search?category=[category]&location=[city]&limit=6&sort=conversionRate SECTION 3 — How it works (3 steps): Post Free ¦ Match & Hire ¦ Pay When Done SECTION 4 — FAQ (5 items, structured data for Google rich results): Q: How much does it cost to hire a [skill] in [city]? A: Prices on FreelanceSkills.net start from ZAR [minPrice] for [skill] services in [city]. Our platform fee is 8% on top of the freelancer's rate. Q: Are [skills] on FreelanceSkills.net verified? A: Yes. Every freelancer undergoes identity verification. Pro Verified [skills] have their [relevant credential, e.g. COC certificate] checked and confirmed. Q: How is my money protected? A: All payments are held in escrow until you approve the work. [link to /payment-protection] (+ 2 more city/skill specific questions) CTA: 'Post a Job — It is Free' button, full width, green. SITEMAP: Auto-generate /sitemap.xml including all /hire/* pages. SEED THESE PAGES ON LAUNCH (at minimum): electrician-cape-town ¦ electrician-johannesburg ¦ electrician-pretoria plumber-cape-town ¦ plumber-johannesburg ¦ web-developer-cape-town web-developer-johannesburg ¦ graphic-designer-south-africa accountant-johannesburg ¦ solar-installer-south-africa YOUR OUTPUT MUST BE: [skill]-[city].jsx dynamic route with getStaticPaths for seed pages. Full structured data (JSON-LD) for FAQ schema and LocalBusiness schema.

| OK | SUCCESS: Open Google. Search 'hire electrician Cape Town'. freelanceskills.net/hire/electrician-cape-town appears in results within 4–8 weeks of launch. Page loads with real freelancer cards pulled from the search API. |
| --- | --- |
| STOP | DO NOT: Building these as static HTML pages manually. They must be dynamic — pulling live freelancer data so they stay current and Google sees fresh content. |

COMMAND 26

STANDARD

ROLE: DEVELOPER

LOCATION: Referral engine — freelancer refers client mechanic

ACT AS a senior backend developer. Build the referral system for FreelanceSkills.net. FOLLOW THIS SPEC: Every user gets a unique referral code on signup (8 chars, alphanumeric). Referral link: freelanceskills.net/join?ref=[code] REFERRAL OUTCOMES: Freelancer refers Freelancer: referrer earns R150 credit when referee completes first order. Client refers Client: referrer earns R200 credit when referee places first order. Freelancer refers Client: referrer earns 5% of client's first project value (max R500 credit). Credits are added to user.platformCredit balance. Credits deducted automatically on next platform fee charge. DASHBOARD WIDGET (/dashboard/referrals): Referral link (tap to copy). Share buttons: WhatsApp, Email, Copy Link. Stats: Total referrals ¦ Pending referrals ¦ Credits earned ¦ Credits used. YOUR OUTPUT MUST BE: referral.js module + /api/referrals/* endpoints + ReferralDashboard.jsx.

| OK | SUCCESS: Freelancer shares their referral link via WhatsApp. New client signs up via the link. Client posts and pays for their first job. Freelancer receives R150 credit. It appears in their dashboard under 'Referral Credits'. |
| --- | --- |

## MASTER COMMAND CHECKLIST

Use this table to track execution. Every command must reach SUCCESS before you consider the phase complete.

| 01 | PHASE 1 | /pricing page | Developer + Copywriter | [ ] |
| --- | --- | --- | --- | --- |
| 02 | PHASE 1 | /payment-protection page | Developer + Copywriter | [ ] |
| 03 | PHASE 1 | Verification badge on profile cards | Frontend Developer | [ ] |
| 04 | PHASE 1 | Verification tier data model + API | Backend Developer | [ ] |
| 05 | PHASE 1 | Nav links + Trust bar | Developer | [ ] |
| 06 | PHASE 2 | Horizontal scroll carousels + peek pattern | Frontend Developer | [ ] |
| 07 | PHASE 2 | Three-level category navigation | Frontend Developer | [ ] |
| 08 | PHASE 2 | Gig card component | Frontend Developer | [ ] |
| 09 | PHASE 2 | Gig detail page | Frontend Developer | [ ] |
| 10 | PHASE 2 | Bottom navigation bar | Frontend Developer | [ ] |
| 11 | PHASE 2 | Smart search bar + autocomplete | Frontend Developer | [ ] |
| 12 | PHASE 3 | Search ranking algorithm | Backend Developer | [ ] |
| 13 | PHASE 3 | 7 personalisation carousel APIs | Backend Developer | [ ] |
| 14 | PHASE 3 | Buy It Again + Recently Viewed rows | Frontend Developer | [ ] |
| 15 | PHASE 3 | User activity tracking layer | Backend Developer | [ ] |
| 16 | PHASE 4 | Escrow state machine | Backend Developer | [ ] |
| 17 | PHASE 4 | Promoted Gigs seller dashboard | Frontend Developer | [ ] |
| 18 | PHASE 4 | Ad auction + slot injection | Backend Developer | [ ] |
| 19 | PHASE 4 | Seller level progression engine | Backend Developer | [ ] |
| 20 | PHASE 4 | Freelancer onboarding (7 steps) | Product Engineer | [ ] |
| 21 | PHASE 4 | Client onboarding (4 steps + Smart Brief) | Product Engineer | [ ] |
| 22 | PHASE 4 | WhatsApp notification integration | Backend Developer | [ ] |
| 23 | PHASE 4 | Dispute resolution admin panel | Full-Stack Developer | [ ] |
| 24 | PHASE 4 | Profile completion score + dashboard | Frontend Developer | [ ] |
| 25 | PHASE 4 | SEO auto-generated landing pages | Next.js Developer | [ ] |
| 26 | PHASE 4 | Referral engine | Backend Developer | [ ] |

Every command. Zero placeholders. Execute in sequence.

FreelanceSkills.net  |  ben@ntebzatrading.co.za  |  +27 78 657 2121